# CareerPilot AI

## Master Build Manifest

Version: 1.0

---

# PROJECT OBJECTIVE

Build CareerPilot AI as a premium AI-first SaaS platform that satisfies IBM SkillsBuild requirements.

The project must not look like a college project.

It should feel like a production-ready SaaS MVP.

---

# PRIMARY GOAL

Build a complete AI-powered Career Copilot with autonomous AI workflow.

The AI must:

- Understand goals

- Plan tasks

- Execute specialized agents

- Generate structured output

- Save history

- Update dashboard

---

# IBM REQUIREMENTS

The final project MUST include:

✔ Working AI Agent

✔ Lean Canvas

✔ PPT

✔ GitHub Repository

✔ Deployment

✔ AI Demonstration

---

# NON NEGOTIABLE RULES

- Never simplify architecture.

- Never remove any approved feature.

- Always follow all PRD volumes.

- Free stack only.

- Production-quality code.

- Premium SaaS UI.

- Mobile responsive.

- Accessible.

- Type-safe.

- Modular.

---

# TECH STACK

Frontend

- Next.js 15

- TypeScript

- Tailwind CSS

- shadcn/ui

- Framer Motion

Backend

- Next.js API Routes

Database

- MongoDB Atlas

Authentication

- Auth.js

AI

- Groq (Primary)

- Gemini (Fallback)

Deployment

- Vercel

---

# DOCUMENT HIERARCHY

Read in this order:

1. Build Manifest

2. Claude Rulebook

3. Relevant PRD Volume(s)

Never ignore the hierarchy.

---

# BUILD ORDER

Phase 1

Project Setup

↓

Phase 2

UI Foundation

↓

Phase 3

Authentication

↓

Phase 4

Database

↓

Phase 5

AI Engine

↓

Phase 6

AI Agents

↓

Phase 7

Dashboard

↓

Phase 8

Analytics

↓

Phase 9

Deployment

---

# MODULE CHECKLIST

Every module must contain:

UI

API

Database

AI

Loading

Error Handling

Responsive Design

Accessibility

Testing

Documentation

No module is complete without all of these.

---

# DEFINITION OF DONE

A feature is complete only if:

✔ UI finished

✔ Backend finished

✔ AI integrated

✔ Mobile responsive

✔ Error handling

✔ Loading states

✔ Empty states

✔ Tested

✔ Documented

---

# CODING STANDARDS

Strict TypeScript

Reusable Components

Feature-based Architecture

No duplicate code

No inline hacks

No temporary code

No console spam

---

# UI STANDARDS

Premium SaaS

Dark Theme

Smooth Animations

Glass Effects

Modern Dashboard

Consistent Design System

---

# AI STANDARDS

Goal Driven

Autonomous

Structured Output

Memory Aware

Explainable

JSON Responses

Provider Fallback

---

# DATABASE STANDARDS

Normalized Data

Indexes

Validation

Mongoose Models

Clean Schemas

---

# SECURITY STANDARDS

Environment Variables

Input Validation

Protected Routes

Sanitized Inputs

Secure Sessions

---

# DEPLOYMENT STANDARDS

GitHub

↓

Vercel

↓

MongoDB Atlas

↓

Groq

↓

Gemini Ready

---

# FINAL DELIVERABLES

- Working Web App

- AI Agent

- GitHub

- README

- Lean Canvas

- PPT

- Screenshots

- Documentation